=====7/12/2022=====

Group ID: 07

Project name: Cadger

Prepared by: **Nguyễn Khải Phú**

Team members:

20127124 - **Đặng Bảo Châu** *Project Manager*

20127062 - **Nguyễn Khải Phú** *Process Engineer*

20127068 - **Hồ Minh Thanh Tài** *Business Analyst*

20127045 - **Võ Đình Khôi** *Test Manager*

20127406 - **Thái Cẩm Phong** *Software Engineer*

# **1.** **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| --- | --- | --- | --- | --- |
| 1 | Class diagram: View | 8/12/2022 | Đặng Bảo Châu | 100% |
| 2 | Class diagram: Controller | 8/12/2022 | Nguyễn Khải Phú | 100% |
| 3 | Class diagram: Model | 8/12/2022 | Thái Cẩm Phong | 100% |
| 4 | Architecture | 8/12/2022 | Võ Đình Khôi | 100% |

# **2.** **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Complete the Software Architecture Document | 8/12/2022 | Nguyễn Khải Phú |
| 2 | Finish weekly reports | 8/12/2022 | Nguyễn Khải Phú |

**3.** **Note:**

Due to health issues, Mr Tài has asked to be excluded from every assignment and meeting this week. The whole team has agreed to let Mr Tài be absent in order to have the fastest recovery.

=====1/12/2022=====

Group ID: 07

Project name: Cadger

Prepared by: **Nguyễn Khải Phú**

Team members:

20127124 - **Đặng Bảo Châu** *Project manager*

20127062 - **Nguyễn Khải Phú** *Process engineer*

20127068 - **Hồ Minh Thanh Tài** *Business Analyst*

20127045 - **Võ Đình Khôi** *Test Manager*

20127406 - **Thái Cẩm Phong** *Software Engineer*

# **1.** **Achievements since last week:**

| **STT** | **Description** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- |
| 1 | Watch PA3 tutorial, learn about architectural views | Whole team | 100% |
| 2 | Meeting to work on SAD | Whole team | 100% |

# **2.** **Next week’s goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Class diagram: View | 8/12/2022 | Đặng Bảo Châu |
| 2 | Class diagram: Controller | 8/12/2022 | Nguyễn Khải Phú |
| 3 | Class diagram: Model | 8/12/2022 | Thái Cẩm Phong |
| 4 | Architecture | 8/12/2022 | Võ Đình Khôi |