=====21/12/2022=====

Group ID: 07

Project name: Cadger

Prepared by: **Nguyễn Khải Phú**

Team members:

20127124 - **Đặng Bảo Châu** *Project manager*

20127062 - **Nguyễn Khải Phú** *Process engineer*

20127068 - **Hồ Minh Thanh Tài** *Business Analyst*

20127045 - **Võ Đình Khôi** *Test Manager*

20127406 - **Thái Cẩm Phong** *Software Engineer*

# **1.** **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | UI prototype 3 (Return an item) | 22/12/2022 | Nguyễn Khải Phú | 100% |

# **2.** **Next week’s goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Finish weekly reports | 22/12/2022 | Nguyễn Khải Phú |
| 2 | UI code 1 | 22/12/2022 | Thái Cẩm Phong |
| 3 | UI code 2 | 22/12/2022 | Đặng Bảo Châu |
| 4 | UI prototype file | 22/12/2022 | Võ Đình Khôi |

=====19/12/2022=====

Group ID: 07

Project name: Cadger

Prepared by: **Nguyễn Khải Phú**

Team members:

20127124 - **Đặng Bảo Châu** *Project Manager*

20127062 - **Nguyễn Khải Phú** *Process Engineer*

20127068 - **Hồ Minh Thanh Tài** *Business Analyst*

20127045 - **Võ Đình Khôi** *Test Manager*

20127406 - **Thái Cẩm Phong** *Software Engineer*

# **1.** **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **% Complete** |
| --- | --- | --- | --- | --- |
| 1 | Deployment diagram | 19/12/2022 | Nguyễn Khải Phú | 100% |
| 2 | Implementation view | 19/12/2022 | Hồ Minh Thanh Tài | 100% |
| 3 | UI prototype 1 (Post an item) | 19/12/2022 | Đặng Bảo Châu | 100% |
| 4 | UI prototype 2 (Borrow an item) | 19/12/2022 | Thái Cẩm Phong | 100% |

# **2.** **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | UI prototype 3 (Return an item) | 22/12/2022 | Nguyễn Khải Phú |