=====25/12/2022=====

Group ID: 07

Project name: Cadger

Prepared by: **Hồ Minh Thanh Tài**

Team members:

20127124 - **Đặng Bảo Châu** *Project manager*

20127062 - **Nguyễn Khải Phú** *Process engineer*

20127068 - **Hồ Minh Thanh Tài** *Business Analyst*

20127045 - **Võ Đình Khôi** *Test Manager*

20127406 - **Thái Cẩm Phong** *Software Engineer*

# **Next week’s goals**

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Create database | 28/12/2022 | Thái Cẩm Phong |
| 2 | Add table constraints | 28/12/2022 | Thái Cẩm Phong |
| 3 | Backend code for Account, Borrow request, Item | 29/12/2022 | Thái Cẩm Phong |
| 4 | Backend code for low priority function | 29/12/2022 | Nguyễn Khải Phú |
| 5 | UI prototype for Admin screens | 29/12/2022 | Hồ Minh Thanh Tài |
| 6 | UI prototype for Lender screens | 29/12/2022 | Hồ Minh Thanh Tài |
| 7 | UI code for high priority screens | 29/12/2022 | Thái Cẩm Phong |
| 8 | UI code for rating screens | 29/12/2022 | Thái Cẩm Phong |
| 9 | UI code for Personal information | 29/12/2022 | Đặng Bảo Châu |
| 10 | UI code for Lending list | 29/12/2022 | Đặng Bảo Châu |
| 11 | UI prototype for Return item screen | 28/12/2022 | Võ Đình Khôi |
| 12 | UI code for Logs | 29/12/2022 | Đặng Bảo Châu |